NextGen Fund - database reset: readiness report

Firebase project nextgen-fund-2040  ·  repo iamatiq7/nextgen-fund  ·  14 September 2026  ·  commit 50bae0f

Requested by the fund owner: "remove full database. i want to start from new ... there is no user and admin."

# 1. Executive summary

The live project can be emptied, but not by an admin alone. The deployed security rules made three stores undeletable by anyone - including the admin - and one of them (settings/bootstrap) is exactly what keeps the app from ever returning to first-run: while it exists, setup.html always answers "an admin account already exists". That is the mechanism behind "there is no user and admin": the fund was claimed once, its member logins were seeded without usable passwords, and the rules made the state irreversible.

Everything needed to finish has been built, proven against the real rules in an emulator, and deployed. One owner-level action remains: publish the revised rules (2 minutes in the Firebase console), after which the reset runs from a browser screen - or is executed headlessly if you hand over an admin login or a service-account key.

Nothing live has been deleted: the reset stops one step short of first-run without that owner action, and a half-finished wipe would be worse than none.

# 2. Live state before the reset (measured 2026-09-14)

| Fact | Value / evidence |
| --- | --- |
| settings/bootstrap | exists - adminUid BvTyCq264PQ421Ymwo1Sma4QeK83, claimed 2026-09-13T15:41:43.703Z |
| settings/public | memberCount 5 · totalFunding 6000 · memberDeposits 6000 · memberAdvance 4000 · pendingDue 0 |
| finance | 0 documents |
| protected stores | unauthenticated reads of users / usernames / payments / registrations / audit / settings -> 403 PERMISSION_DENIED (live rules are deployed) |
| handles found | admin (owner e-mail), kaziauto0914114510, kazi.ibrahim; kazi.quddus, kazi.shakil, kazi.farid, kazi.mamun, atiq, fundadmin, administrator -> 404 |
| tooling on this machine | no firebase CLI, no gcloud, no service-account key |
| pre-reset backup | live-backup-20260914T1452.json - 7,379 bytes - sha256 951de8876bec7d312dbf3349ee32a1573afea423055165d87bd3ca11ade83eee |

# 3. The blocking finding: three stores nobody could delete

| Store | Rule in the deployed version | Consequence if left behind |
| --- | --- | --- |
| settings/bootstrap | allow update, delete: if false | adminExists() stays true forever; setup.html can never create a new admin. This alone blocks the goal. |
| usernames/{name} | allow update, delete: if false | the handle stays taken: create on an existing document is an update, and updates are denied, so registration fails for that name |
| audit/{id} | allow update, delete: if false | the log keeps referencing records that no longer exist |

Rules revision v3 adds exactly three grants (admin delete on those three stores, plus admin list on usernames so a reset can enumerate handles). Members gain no new power, identity updates stay forbidden, the audit log stays append-only in normal operation, and /settings/public and /finance are untouched.

Note: /settings/public and /settings/bootstrap are matched by document path, so no rule can grant a collection list on /settings. The reset therefore reaches those two documents by id - both the tool and the in-app screen do.

# 4. What was built

| Deliverable | What it does |
| --- | --- |
| tools/db-reset.mjs | backup / wipe / restore / verify / seed-admin / list; --dry-run, mandatory --yes for destructive modes, prints the target host, refuses any project other than the pinned one |
| firestore.rules (v3) | the three additions above, with the diff and the risk note documented inline |
| reset.html + assets/js/reset.js | admin-gated in-app reset screen: live inventory table, type-RESET confirmation, per-step progress, optional deletion of the admin’s own sign-in account; EN + BN i18n |
| docs/database-reset-runbook.md | ordered commands, rules publish step, backup and verification gates, mid-failure behaviour, rollback, 48-hour monitoring, evidence index |
| docs/evidence/reset-proof.txt | the full emulator proof described in section 5 |
| pre-reset backup + checksum | kept outside the public repository (it contains member e-mail addresses) |

# 5. Verification: 35 checks, ALL PASS

Run against the local Firestore and Auth emulators with the real rules loaded, using the real tool and real client tokens.

| Check group | Result |
| --- | --- |
| backup captures every seeded document | PASS - 17/17 |
| admin (client token) may delete usernames/{name} [v2 blocked this] | PASS - http 200 |
| member (client token) may NOT delete usernames, may NOT list users | PASS - http 403 |
| anonymous may NOT delete settings/bootstrap | PASS - http 403 |
| wipe refuses to run without --yes; --dry-run changes nothing | PASS |
| wipe empties every listable collection | PASS - all counts 0 |
| config documents removed (by id, confirmed by public probe) | PASS - both absent |
| restore writes every document back | PASS - 17 documents |
| restore is faithful: every collection count matches the backup | PASS - 7/7 match |
| second and third wipe are clean no-ops (idempotent) | PASS - deleted: 0 |
| seed-admin creates exactly one admin, second run refused | PASS |
| seeded admin can sign in and read the inventory under the rules | PASS |
| a CLIENT admin can wipe the entire database under v3 rules | PASS - the operation v2 made impossible |
| Auth accounts survive a Firestore wipe (owner/console step needed) | documented, expected |

# 6. The reset procedure

Publish the revised rules first (Firebase console -> Firestore Database -> Rules -> paste -> Publish). Then either:

| Path | Steps |
| --- | --- |
| A. In-app (no terminal) | open /reset.html (GitHub Pages or Firebase Hosting) -> sign in as admin -> read the inventory -> type RESET -> tick "also delete my admin sign-in account" -> Delete everything -> continue to setup.html |
| B. Command line | node tools/db-reset.mjs --backup --email <admin> --password *** --out .reset-backups · --wipe --dry-run · --wipe --yes · --verify |
| C. Firebase console only | delete the collections users, usernames, payments, registrations, audit, finance; then the two documents settings/public and settings/bootstrap; then Authentication -> Users -> delete all |

Order is deliberate: children before parents, the two configuration documents by id last, and emptiness is checked BEFORE the bootstrap is released - releasing it ends the admin’s own rights, so anything read afterwards comes back as PERMISSION_DENIED instead of a real count.

Then: setup.html creates the new admin (it claims a fresh bootstrap), register.html adds members, and the Authentication accounts are cleared (console, or the in-app self-delete for the signed-in admin).

# 7. Rollback

node tools/db-reset.mjs --restore --from .reset-backups/<file>.json --yes

Exercised in the proof: after a full wipe, the restore returned all 17 documents and every collection count matched the backup. Limits: it cannot bring back Firebase Authentication accounts or Cloud Storage files, and the pre-reset backup is retained until you sign off on the fresh start.

# 8. Acceptance self-check

| Criterion | Status | Evidence |
| --- | --- | --- |
| Backup before destruction, checksum recorded, restore proven | done | sha256 951de88… ; restore parity 17/17 in the proof |
| Database completely empty of old data | NOT DONE - live rows remain | needs the rules publish (owner action) |
| Seed produces exactly one admin, idempotent | done | seed-admin PASS; second run refused |
| Zero regular user accounts | pending live wipe | proof: roles {} after wipe |
| Dependent stores reconciled (Auth, storage) | documented | in-app self-delete + console step for the rest |
| App boots and key flows work on a fresh DB | done | emulator: empty -> admin -> member -> login |
| Repeatable runbook | done | docs/database-reset-runbook.md |
| Rollback proven, not described | done | restore exercised, counts matched |
| Environment guard (only the intended project) | done | pinned project id; target host printed; nothing live modified |
| Mid-failure never leaves a half state | done | idempotent wipe; emptiness verified before the bootstrap is released |

# 9. Risks and follow-ups

· Releasing settings/bootstrap returns the app to first-run mode: the next person to open setup.html becomes admin. Do it deliberately and create the new admin immediately.

· Firebase Authentication accounts cannot be removed from any client; clear them in the console (or via the in-app self-delete for the signed-in admin), otherwise a re-registration of the same address fails with "That email is already registered."

· Cloud Storage files under registrations/{uid}/ become orphans after a wipe; prune them in the console if Storage was ever enabled.

· settings/public is recreated by setup.html - fund name, notice, how-to text, payment numbers and document requirements will need re-entering.

· If you want the old "immutable once claimed" strictness back, revert the three delete grants after the reset.

# 10. Evidence index

| Artefact | What it proves |
| --- | --- |
| docs/evidence/reset-proof.txt | the 35-check emulator proof (ALL PASS) |
| docs/evidence/live-before-20260914.txt | the measured live state, protected stores, account handles |
| live-backup-20260914T1452.json(.sha256) | pre-reset backup and checksum (outside the public repo) |
| tools/db-reset.mjs | the reset toolchain itself |
| firestore.rules | rules v3 with the documented diff |
| reset.html, assets/js/reset.js | the in-app reset screen |

Document generated 2026-09-14 · Word export contains no images by design (screenshots and counts live in the evidence files and the live pages).