# NextGen Fund - Acceptance Report

Tarikh: 2026-09-14  |  Project: nextgen-fund-2040  |  Status: LIVE (shob automatic kaj sompurno; 2 ta user step baki)

# 1. Ki deliver holo

| Artifact | Address / Path |
| --- | --- |
| Live site - GitHub Pages | https://iamatiq7.github.io/nextgen-fund/ |
| Live site - Firebase Hosting | https://nextgen-fund-2040.web.app/ |
| GitHub repository | https://github.com/iamatiq7/nextgen-fund |
| Admin panel | https://iamatiq7.github.io/nextgen-fund/admin.html |
| Handover doc (Banglish, v3) | docs/NextGen-Fund-Handover-Banglish-v3.docx |
| Rules verification report | docs/rules-verification.md |
| Rules test suite (reproducible) | tests/firestore-rules-test.mjs |
| Source master (OneDrive) | C:\Users\SMART\OneDrive\Documents\Scheme\NextGenFund |

# 2. Acceptance matrix (prothik criterion + proman)

| Criterion | Status | Evidence |
| --- | --- | --- |
| Firebase database ready | PASS | Firestore live: registrations/users/usernames/payments/audit docs লেখা+পড়া যাচাই (10/10 live E2E) |
| Website data always live | PASS (code live) | onSnapshot listeners deployed; demo regression 22/22; UI-level demo pending admin approval of the test member |
| Admin change = instant live update | PASS (code live) | Realtime listeners for settings/finance/own-payments; admin syncMemberCount; UI demo pending |
| GitHub-Firebase auto deploy | PASS | Actions API: Deploy to Firebase Hosting conclusion=success; nextgen-fund-2040.web.app serves latest build |
| Security rules verified | PASS | Emulator 44/44; live project: 8/8 anon rules + 10/10 member rules (500tk ❌, self-verify ❌, settings ❌, shares ❌, 1000tk ✅) |
| Error path ready | PASS | Live: Firestore-less state shows clear message (20s), no crash, 0 console errors; deploy fail e age er version live thake |
| Rollback ready | PASS (drill done) | Marker commit a3a98ec -> live on BOTH hosts; rollback 3fc771b -> marker gone from both within ~2 min; working tree clean |
| Manual steps handover | PASS | Banglish handover docx v3 (4 steps + rules text + rollback + troubleshooting) + verification steps |
| Secret safe (hygiene) | PASS | Repo scan: no private keys/tokens/service-account material; only the public web apiKey (by design). Service account key shudhu GitHub Secrets e |

# 3. Verification log (real runs)

| Test | Result |
| --- | --- |
| Node test suites: store + access + isolation | 85/85 PASS (59 + 12 + 14) |
| Demo-mode browser regression (headless Edge) | 22/22 PASS, 0 console errors |
| Firestore emulator rules suite | 44/44 PASS |
| Live anon rules (real project) | 8/8 correct (public get ok; list/write denied) |
| Live member rules + writes (real project) | 10/10 PASS (register, read-back, denials, 1000tk allow) |
| Live graceful-failure path | PASS (clear message, no crash, 0 errors) |
| Hosting deploys (Pages + Firebase) | success on every push (Actions API) |
| Rollback drill | PASS (marker live -> removed live, ~2 min) |

# 4. Apnar baki 2 ta kaj

Admin -> Registrations: "Kazi Auto Test" (kaziauto0914113636) Accept/Reject korun. Accept korle ami shesh UI-yachai (portal login + refresh chara live update demo) kore debo.

Admin -> Settings: ashol bKash/Nagad/Rocket/Upay number + bank + meeting date set korun - ekhon eta sobai dekhte pabe.

# 5. Risk & notes

Storage (file upload) enable korte chaile Blaze plan lage (free quota er vitore bill 0). Na dileo registration cholbe - documents direct collection.

Verification e duita test Auth account toiri hoyeche (kaziauto...623 orphan, ...636 pending registration). Console -> Authentication theke chaile delete korun.

Username login er jonno usernames collection public - tate shudhu {uid, email} thake (naam/phone/address na). Email public na chaile email-only login e switch kora jabe.

Firebase web config public thaka by design - security ashe Firestore/Storage rules theke (verified).

Kharap deploy hole: Firebase Hosting -> Release history -> Rollback (1 click), athoba git revert + push.